MENTOR SYNC-UP SHEET: SESSION 08

Date: 07/02/2026

Time: 11:00 AM - 01:00 PM

Meeting Mode: Offline (Campus)

Student Name: Vrushabh Jain

Group ID: 01

Project Title: Cognitive Graph Portfolio Optimizer (CGPO)

- AGENDA OF THE SESSION

- Testing 1st Stage Submission Review.

- Demonstration of backend integration tests and API benchmark validation.

- Review of reinforcement learning optimization tests and metric calculations.

- WORK LOG (SINCE LAST SYNC: 31/01/26)

- Backend API Testing: Developed test_benchmark_api.py to validate endpoints for default market benchmarks and custom ticker data retrieval.

- RL Optimization Validation: Implemented test_rl_optimization.py to verify the MarketGraphEnv initialization, dummy data handling, action generation, and reward calculation during agent training loops.

- Integration & Module Tests: Created test_integration.py to test the end-to-end flow from data fetching to agent simulation. Built test_new_modules.py to ensure the accuracy of the PortfolioMetrics calculations including Sharpe ratio, Beta, and Max Drawdown, alongside news feed retrieval.

- Visualization Testing: Configured test_agraph.py to validate the node and edge rendering of the graph network UI using Streamlit.

3. ITEMS FOR REVIEW & APPROVAL

A. Project Roadmap Status

[x] 07/02/26 (Offline): Testing 1st Stage Submission - Completed

[  ] 14/02/26 (Offline): Testing 2nd Stage Submission - Next

B. Deliverables

Testing Stage 1: Approval of the unit and integration of testing scripts for backend, machine learning, and UI components.

Test Results: Review of the terminal outputs, verifying successful system checks, accurate metric calculations, and stable agent training loops.

4.PLAN FOR NEXT SYNC-UP (14/02/26 - OFFLINE)

Objective: Initiate the Testing 2nd Stage Submission.

Deliverable: Comprehensive system testing validation and bug resolution reports.

5. MENTOR REMARKS & SIGN-OFF


Signature: