MENTOR SYNC-UP SHEET: SESSION 09

Date: 14/02/2026

Time: 11:00 AM - 01:00 PM

Meeting Mode: Offline (Campus)

Student Name: Vrushabh Jain

Group ID: 01

Project Title: Cognitive Graph Portfolio Optimizer (CGPO)

- AGENDA OF THE SESSION:

- Testing 2nd Stage Submission Review.

- Demonstration of end-to-end system validation and front-end-backend integration.

- Review of UI component state management and error handling testing.

- WORK LOG (SINCE LAST SYNC: 07/02/26):

- Frontend Integration Validation: Tested the backend connection manager and API library to ensure stable communication and data fetching between the Next.js frontend and FastAPI backend.

- UI Component Testing: Validated the rendering, responsiveness, and state management of key frontend modules, specifically the Comparison Chart, Graph Module, and Metrics Panel under various data loads.

- End-to-End Workflow Testing: Executed full system tests simulating user interaction from ticker selection in the Ticker Modal through to portfolio generation and visual rendering.

- Error Handling and Logging Validation: Verified system responses to API timeouts, invalid ticker inputs, and data retrieval failures to ensure graceful degradation and accurate updates in the Execution Log.

- ITEMS FOR REVIEW & APPROVAl:
A. Project Roadmap Status

[x] 14/02/26 (Offline): Testing 2nd Stage Submission - Completed

[  ] 21/02/26 (Offline): Project Closure and Blackbook Draft Approval - Next

B. Deliverables

Testing Stage 2: Approval of comprehensive end-to-end system testing and front-end validation results.

Integration Report: Review of system stability across all integrated modules and confirmation of bug resolutions.

- PLAN FOR NEXT SYNC-UP (21/02/26 - OFFLINE)

Objective: Initiate Project Closure and review the final documentation.

Deliverable: Complete draft of the final project Blackbook for mentor evaluation.

- MENTOR REMARKS & SIGN-OFF

Signature: