# MINUTES OF MEETING (MoM)

Project: Cognitive Graph Portfolio Optimizer (CGPO)

Date: 20/12/2025

Time: 10:00 AM – 11:30 AM

Location: Department Meeting Room / Offline

Meeting Type: Project Kick-off & Schedule Finalization

### 1. ATTENDEES

| Name | Role | Group No. | Presence |
| --- | --- | --- | --- |
| Vrushabh Jain | Project Lead / Developer | 01 | Present |
| Aditya Agarwal | Project Mentor | N/A | Present |

### 2. AGENDA

- Project Theme Finalization: Approval of "Cognitive Graph Portfolio Optimizer".

- Group Structure: Confirmation of solo grouping.

- Timeline & Schedule: Finalizing dates for Online and Offline sessions.

- Logbook & Documentation: Establishing the format for Minutes of Meeting and Logbooks.

### 3. DISCUSSION LOG

- Topic Approval: The topic "Cognitive Graph Portfolio Optimizer (CGPO)" was discussed. The scope includes using multimodal data (earnings call audio/text) and Reinforcement Learning for portfolio rebalancing. The mentor approved the technical complexity and relevance to the "AI Financial Dashboard" theme.

- Group Formation: Confirmed Group 01 as a solo project assigned to Vrushabh Jain.

- Scheduling:

  - The complete roadmap for the semester was reviewed.

  - Strict adherence to submission dates is required.

  - Online Sessions: Scheduled for late December (Data Gathering).

  - Offline Sessions: Scheduled weekly starting Jan 3rd for UI, Coding, and Testing phases.

- Documentation Standards:

  - Logbook target set to approximately 63 pages by project closure.

  - A standardized "Minutes of Meeting" format is to be created and printed (15 copies) for future sync-ups.

  - Gantt Chart creation is required immediately to visualize the timeline.

### 4. DECISIONS MADE

- Project Title: Cognitive Graph Portfolio Optimizer (CGPO).

- Sync-up Strategy: Weekly offline meets for code review; ad-hoc online meets for data review.

- Submission Deadlines: The proposed schedule (attached in Mentor Sync Doc) is frozen and non-negotiable.

### 5. ACTION ITEMS

| Action Item | Description | Assigned To | Deadline |
| --- | --- | --- | --- |
| Gantt Chart | Create a detailed Gantt chart mapping the phases (UI, Coding, Testing). | Vrushabh Jain | 21/12/25 |
| MoM Formatting | Finalize MoM template and print 15 copies for the logbook. | Vrushabh Jain | Next Meet |
| Logbook Setup | Initialize the 63-page logbook structure and record the first entry. | Vrushabh Jain | Tonight |
| Survey App | Begin development of survey_app.py for data validation. | Vrushabh Jain | 28/12/25 |

Next Meeting Scheduled: 28/12/2025 (Online - Data Gathering)

Sign-off: _________________________

Vrushabh Jain (Student)

Project Mentor